xStore

Module Documentation

Business + Technical Reference — All 11 Feature Modules

Flutter multi-vendor marketplace · Egypt (EGP) · Buyer + Vendor

Grounded in the codebase as of 2 July 2026

# Contents

# How to read this document

Each module below is documented in two layers. The first is a plain-language business summary — what the module does and why it matters commercially — so a non-technical reader can follow it. Below that is the technical detail (data model, screens, API endpoints, mock-versus-live behavior, dependencies, and known gaps), grounded in the actual source files, so the backend agency and mobile developer can build against it. Every fact here was verified against the code, not assumed.

### Status legend

- Complete — built and working (UI level at minimum).

- Partial — UI built; works on mock and/or has real API hooks, but not fully production-wired.

- Stubbed — placeholder or mock-only; needs real implementation.

### One thing true of every module

The app defaults to MOCK = true at compile time, so most modules run on fake data until the backend exists. A real REST API is expected at API_BASE_URL, with roughly 50 endpoints documented across the modules. All authenticated calls carry a Bearer token via a global interceptor that force-logs-out on a 401. Architecture is feature-first clean architecture: every module has data / domain / presentation layers.

# Module summary at a glance

| Module | Status | REST endpoints |
| --- | --- | --- |
| 1. Authentication | Partial | 3 REST + flows |
| 2. Home | Partial | 3 REST |
| 3. Explore / Search | Partial | 2 REST |
| 4. Product (Catalog & Detail) | Partial | 3 REST |
| 5. Listing (Vendor Products) | Partial | 4 REST |
| 6. Cart & Checkout | Partial | 8 REST |
| 7. Wishlist | Partial | 5 REST + flows |
| 8. Orders | Partial | 11 REST |
| 9. Profile | Partial | 6 REST |
| 10. Notifications | Stubbed | 0 REST (simulated flows) |
| 11. Store (Store Hours) | Partial | 3 REST |

# 1. Authentication

Status: Partial     Location: lib/features/auth/

## Business summary

The front door for both customer types. New and returning users sign in with email/password, a verified Egyptian mobile number (one-time password), or social login (Google / Apple / Facebook). Users choose their role — buyer or vendor — at registration, which decides which version of the app they see. Sessions persist so people stay logged in.

Why it matters: Because the whole app is login-gated today, this module is the first thing every user touches — friction here directly costs signups. Social and phone sign-in currently do not talk to the backend, and each social provider still needs its own developer-console setup before it works in production.

## Technical detail

### Data model

- UserEntity — the core account record: id, name, email, phoneNumber, avatarUrl, role (vendor | consumer), isVerified, rating, totalSales, joinedAt, location.

- Vendor extension fields on the same entity: storeName, storeSlug, storeCategory, storeDescription, storeLogoUrl, storeCity, whatsappNumber, latitude/longitude, governorate, town, detailAddress, bio, dateOfBirth, instagramHandle, facebookPage, isNewUser.

- UserRole enum { vendor, consumer } drives role-based navigation shells.

### Screens

splash_screen  ·  onboarding_screen  ·  login_screen  ·  register_screen  ·  otp_screen  ·  forgot_password_screen  ·  social_role_screen

### API endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /auth/login | Email/password login |
| POST | /auth/register | Create account (buyer or vendor) |
| POST | /auth/logout | Declared but never called — logout is client-side only |

Non-REST: 6 non-REST flows: phone OTP request/verify and the three social sign-in flows, which bypass the backend entirely.

### Mock vs. live behavior

Login and register have real API hooks (gated by MockConfig). Phone OTP and social sign-in never hit the REST auth routes.

### Dependencies

Foundational — every other module depends on the Bearer token this module issues. The global Dio interceptor attaches the token and force-logs-out on a 401.

### Known gaps

- Login/register use inline Map<String,dynamic> — no typed request models.

- The /auth/logout endpoint exists but is never invoked; logout only clears local state.

- Phone and social sign-in bypass the backend, so those users never get a server-side auth record via REST.

- No separate refreshToken — the token is embedded inside the user payload.

- storeLogoPath is captured in the app but excluded from the registration request body.

# 2. Home

Status: Partial     Location: lib/features/home/

## Business summary

The buyer's landing feed: hero banners, flash/hot deals, category shortcuts, new arrivals, and recommendations. It's the merchandising surface — what you choose to feature here shapes what sells.

Why it matters: This is your primary in-app marketing real estate. Today banners and deals come from fixed data; there's no way for you (admin) to schedule or change what's featured without a code change — a gap the future admin dashboard closes.

## Technical detail

### Data model

- DealEntity — id, title, price, imageUrl, discountPercent. Reused for hot deals, new arrivals, and recommendations.

- Banner and Category structures come from mock data files today.

### Screens

home_screen

### API endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /home/banners | Hero banners |
| GET | /home/hot-deals | Flash / hot deals |
| GET | /home/categories | Category shortcuts |

### Mock vs. live behavior

Rich UI already built; pulls from API or mock depending on the build flag.

### Dependencies

Consumes the same listing/deal data as Product and Explore. Needs Auth token.

### Known gaps

- No dedicated new-arrivals or recommended endpoints — both reuse hot-deals data.

- No merchandising controls: featured content is not admin-editable yet.

# 3. Explore / Search

Status: Partial     Location: lib/features/explore/

## Business summary

Discovery: keyword search with suggestions, filters (category, price range, condition, location), sort, a grid/list toggle, and recent searches. This is how buyers find something specific rather than browse.

Why it matters: Search quality is a direct conversion lever — if people can't find products, they leave. An advanced-filters section is still marked 'coming soon.'

## Technical detail

### Data model

- Reuses ListingEntity (see Listing module). search_listings_usecase drives queries.

### Screens

explore_screen

### API endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /listings | Search listings (filters, sort, pagination) |
| GET | /listings/suggestions | Type-ahead suggestions |

### Mock vs. live behavior

Functional against mock or API. 'More filters — coming soon.'

### Dependencies

Shares the catalog data model with Listing and Product.

### Known gaps

- Search reuses the /listings path that the Listing module also uses to create products — the backend must disambiguate.

- Suggestions come back as an untyped List<String> at the parse site.

# 4. Product (Catalog & Detail)

Status: Partial     Location: lib/features/product/

## Business summary

The product page a buyer lands on: image gallery, specifications, seller card, review summary, similar products, add-to-cart, and share. This is where the buying decision happens.

Why it matters: The richest conversion surface in the app. Note that stock shown here is currently cosmetic (defaults to 99) and seller trust figures (rating 4.9, 230 sales, verified) are placeholder defaults — they must come from real data before launch or they mislead buyers. The full reviews list screen is still a stub.

## Technical detail

### Data model

- ProductDetailEntity — wraps a ListingEntity and adds compareAtPrice, stockQuantity (default 99), locationLine, seller, specifications (key/value map), reviewSummary, reviews, similarProducts.

- ProductSellerEntity — id, name, avatarUrl, rating (default 4.9), salesCount (default 230), verified (default false).

- ReviewEntity / ProductReviewEntity — id, userId, userName, rating, comment, helpfulCount, createdAt.

### Screens

product_detail_screen  ·  product_reviews_screen (stub / placeholder)

### API endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /listings/{id} | Product detail |
| GET | /listings/similar?category= | Similar products |
| GET | /listings/{id}/reviews | Reviews list |

### Mock vs. live behavior

Detail screen complete against mock/API; the dedicated reviews screen shows placeholder text.

### Dependencies

Feeds the Cart (add-to-cart) and Wishlist. Built on the shared ListingEntity.

### Known gaps

- No dedicated response DTO — ProductDetailEntity is parsed by hand from a Map.

- The parser tolerates several alternate JSON key names (compare_at_price, stock, vendor/seller, specs), which makes the backend contract ambiguous — pick one canonical key set.

# 5. Listing (Vendor Products)

Status: Partial     Location: lib/features/listing/

## Business summary

The vendor's product management: a create form (photos, category/subcategory, price, condition, brand, shipping, free-form attributes) and a 'my listings' grid/list showing each product's views, saves, and inquiries. This is the supply side of the marketplace.

Why it matters: No products, no marketplace. Two structural gaps matter for the business: images don't actually upload (they're stored as local file paths), and a listing carries no owning-vendor ID on its own record — both must be fixed for a real multi-vendor catalog. There is also no true variant/SKU model (one price, one stock, free-form attributes only).

## Technical detail

### Data model

- ListingEntity — id, title, description, price, status, imageUrls, categoryLabel, conditionLabel, postedAt, viewCount, saveCount, inquiryCount.

- ListingStatus enum { draft, pending, active, paused, sold, rejected }.

- ListingFormState — photoPaths (max 5), name, priceInput, compareAtPriceInput, description, categoryId, subcategoryId, condition, brand, quantity, location, shippingCostInput, shippingAvailable, attributes (key/value list).

### Screens

add_listing_screen  ·  my_listings_screen

### API endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /listings | Create listing |
| GET | /listings/mine | Vendor's own listings + stats |
| PATCH | /listings/{id} | Update listing |
| DELETE | /listings/{id} | Delete listing |

### Mock vs. live behavior

Form validation is solid; offline fallback creates a local listing (id prefixed 'local-'). Image upload to a real API is not implemented.

### Dependencies

Its ListingEntity is the backbone consumed by Home, Explore, Product, Cart, Wishlist, and Orders.

### Known gaps

- Image upload sends local file paths as strings — no multipart/real upload.

- No dedicated create/update request model classes (inline Maps).

- No vendorId on the listing record; ownership is only implied by the auth token on /listings/mine.

- No variant/SKU model (size/colour → per-variant price and stock).

# 6. Cart & Checkout

Status: Partial     Location: lib/features/cart/

## Business summary

The buyer's cart with multi-vendor grouping, select-all, quantity controls, coupons, and a recommended strip — followed by a 3-step checkout (delivery address → payment → review → place order). Vendor accounts are intentionally blocked from the cart.

Why it matters: This is the money path. Today the cart is an in-memory list when mocking (lost on app restart), checkout uses a hardcoded sample address, and — critically — the card fields collected at checkout are never sent to any processor. Per the launch decision, checkout should be Cash-on-Delivery only, with the raw card fields removed.

## Technical detail

### Data model

- CartEntity — the cart aggregate, grouped by vendor.

- CartItemEntity — id, listingId, listingName, listingImage, vendorId, vendorName, vendorStoreName, price, compareAtPrice, quantity, maxQuantity, category, condition, shippingAvailable, shippingCost, isAvailable, addedAt.

- PlaceOrderParams — checkout payload (includes card fields that are not sent to the API).

### Screens

cart_screen  ·  checkout_screen

### API endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /cart/{consumerId} | Get cart |
| POST | /cart/{consumerId}/items | Add / update item |
| PATCH | /cart/{consumerId}/items/{itemId} | Update quantity |
| DELETE | /cart/{consumerId}/items/{itemId} | Remove item |
| DELETE | /cart/{consumerId} | Clear cart |
| POST | /cart/coupons/apply | Apply coupon |
| DELETE | /cart/{consumerId}/coupon | Remove coupon |
| POST | /orders | Place order |

### Mock vs. live behavior

In-memory static cart when MOCK=true — not persisted across restarts.

### Dependencies

Reads listings to build cart lines; writes to Orders on checkout. Coupon math is validated by tests (cart_totals_test).

### Known gaps

- No cart/* routes registered in ApiEndpoints (inline paths).

- Card payment fields in PlaceOrderParams are not sent to the API.

- CartEntity doubles as the response DTO — no separate cart_model.

- Checkout uses a hardcoded sample address instead of loading from profile.

# 7. Wishlist

Status: Partial     Location: lib/features/wishlist/

## Business summary

Buyers save items for later, with price-drop badges, sorting, bulk 'move to cart,' and swipe actions. A retention and re-engagement tool. Consumer-only.

Why it matters: Wishlists are a soft-conversion signal and a natural hook for price-drop and back-in-stock notifications (which need the push work in the Notifications module to be real).

## Technical detail

### Data model

- WishlistItemEntity — id, listingId, listingName, listingImages, vendor info, price, compareAtPrice, previousPrice, priceDropPercent, rating, reviewCount, stockQuantity, isAvailable, isInCart, shipping fields, addedAt, lastPriceCheckAt.

### Screens

wishlist_screen

### API endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /wishlist/{consumerId} | Get wishlist |
| POST | /wishlist/{consumerId}/items | Add item |
| DELETE | /wishlist/{consumerId}/items/{listingId} | Remove item |
| DELETE | /wishlist/{consumerId} | Clear wishlist |
| PUT | /wishlist/items/{listingId} | Upsert item |

Non-REST: 1 flow: build a wishlist entity from a cart item.

### Mock vs. live behavior

Works against mock or API.

### Dependencies

Cross-links with Product and Cart (isInCart flag).

### Known gaps

- No wishlist routes in ApiEndpoints.

- Uses domain entities as DTOs — no wishlist_model.

- The upsert PUT path omits the consumerId segment (inconsistent with the other routes).

# 8. Orders

Status: Partial     Location: lib/features/orders/

## Business summary

Both sides of fulfillment. Buyers see an order list, detail, status timeline (pending → confirmed → shipped → delivered), and cancel/reorder actions. Vendors see incoming orders and drive them through confirm / reject / processing / shipped / delivered, with a stats banner.

Why it matters: The operational heart of the marketplace. Order items store a denormalized snapshot of the product (name, image, price, category, condition) — which is good: deleting a product later won't corrupt order history. The PaymentMethod enum still lists Algerian methods and needs to be reduced to Cash-on-Delivery for launch. There is no courier integration yet ('tracking — coming soon').

## Technical detail

### Data model

- OrderEntity with OrderStatus enum { pending, confirmed, processing, shipped, delivered, cancelled, refunded }.

- PaymentMethod enum { cashOnDelivery, cibCard, dahabiCard, baridimob } — the last three are to be removed for the Egypt launch.

- OrderAddress (fullName, phone, street, city, wilaya, postalCode, isDefault); ShippingInfo (trackingNumber, courierName, estimatedDelivery).

- OrderItemModel — denormalized product snapshot: listingId, listingName, listingImage, category, condition, price, quantity, total.

- OrderStatsEntity — vendor dashboard counters.

### Screens

orders_screen  ·  order_detail_screen  ·  vendor_orders_screen  ·  vendor_order_detail_screen

### API endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /orders/consumer/{consumerId} | Buyer's orders |
| GET | /orders/vendor/{vendorId} | Vendor's orders |
| GET | /orders/{orderId} | Order by ID |
| GET | /orders/vendor/{vendorId}/stats | Vendor order stats |
| POST | /orders/{orderId}/cancel | Cancel |
| POST | /orders/{orderId}/confirm | Confirm |
| POST | /orders/{orderId}/reject | Reject |
| POST | /orders/{orderId}/processing | Mark processing |
| POST | /orders/{orderId}/shipped | Mark shipped |
| POST | /orders/{orderId}/delivered | Mark delivered |
| POST | /orders/consumer/{consumerId} | Register placed order |

### Mock vs. live behavior

Full lifecycle UI wired to mock or API.

### Dependencies

Created from Cart at checkout; feeds Notifications (order events) and the future vendor analytics/earnings.

### Known gaps

- Order creation is split: POST /orders lives in the cart module, while a separate 'register' call lives in the orders datasource.

- No /orders routes in ApiEndpoints — uses an inline path.

- OrderModel has no fromJson — API parsing is done inline.

# 9. Profile

Status: Partial     Location: lib/features/profile/

## Business summary

View and edit profile, manage avatar, and — for vendors — a public store page with stats and menu links. Includes an account-deletion path.

Why it matters: The vendor store page is part of your marketplace's public face. Good news for the Privacy Policy: a Delete Account endpoint already exists, which supports the data-deletion right you must honor. Avatar upload, however, currently returns a placeholder URL rather than actually uploading.

## Technical detail

### Data model

- Reuses the auth UserEntity (buyer and vendor fields).

### Screens

profile_screen  ·  edit_profile_screen  ·  vendor_store_screen

### API endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /users/{userId} | Get profile |
| GET | /users/{sellerId}/store | Vendor store profile |
| PUT | /users/{userId} | Update profile |
| POST | /users/{userId}/avatar | Update avatar |
| DELETE | /users/me | Delete account |
| GET | /users/{sellerId}/listings | Vendor store listings |

### Mock vs. live behavior

Works against mock/API; the real avatar path returns a placeholder image URL.

### Dependencies

Shares the UserEntity with Auth; the vendor store view reuses Listing data.

### Known gaps

- Avatar update ignores the file path parameter (no real upload).

- Profile reuses the auth UserModel rather than a dedicated profile DTO.

# 10. Notifications

Status: Stubbed (mock only)     Location: lib/features/notifications/

## Business summary

An in-app activity inbox — order updates, price drops, promotions, vendor events — with filters, swipe to mark-read/delete, and date grouping, plus a settings screen to toggle push/email/SMS per event type.

Why it matters: This is the weakest module and a real launch gap: there is no push infrastructure at all (no Firebase Cloud Messaging), so buyers get no real-time order updates and the inbox is fake data. That raises support load and hurts the post-purchase experience. Notification settings are saved only on the device.

## Technical detail

### Data model

- NotificationEntity — id, type, priority, title, body, imageUrl, actionRoute, actionData, isRead, createdAt, orderId, listingId.

- NotificationType enum with 21 values spanning buyer, vendor, and shared events (orderPlaced, priceDrop, backInStock, newOrder, listingApproved, lowStock, securityAlert, and more).

- NotificationPriority enum { low, normal, high, urgent }.

### Screens

notifications_screen  ·  notification_settings_screen

### API endpoints

None. This module has zero REST endpoints today.

Non-REST: 6 simulated flows: fetch page, unread count, mark read, mark all read, mark unread, delete. Zero REST endpoints.

### Mock vs. live behavior

Entirely in-memory mock data with artificial delays; no server sync.

### Dependencies

Would consume events from Orders, Listing (approval), and Wishlist (price drop / back in stock). Requires a push SDK to be real.

### Known gaps

- The datasource has no Dio dependency — nothing talks to a server.

- No notification routes anywhere.

- All operations are simulated; no push SDK (FCM) integrated.

# 11. Store (Store Hours)

Status: Partial     Location: lib/features/store/

## Business summary

Lets vendors publish a weekly opening schedule, flag temporary closures with a message, and show an open/closed banner to buyers, with copy-hours templates to speed setup.

Why it matters: Sets buyer expectations on availability and response time — a trust detail for a local marketplace. Self-contained and low-risk.

## Technical detail

### Data model

- StoreHoursEntity — vendorId, isStoreOpen, temporaryMessage, schedule (list of DayScheduleEntity), updatedAt.

- StoreStatusEntity — isOpen, currentDayHours, nextOpenDay, statusLabel, nextOpenLabel.

- DayScheduleEntity — per-day open/close times.

### Screens

store_hours_screen

### API endpoints

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /vendors/{vendorId}/store-hours | Get store hours |
| PUT | /vendors/{vendorId}/store-hours | Update store hours |
| PATCH | /vendors/{vendorId}/store-status | Toggle open/closed |

### Mock vs. live behavior

Validation is tested; works against mock or API.

### Dependencies

Attaches to the vendor profile/store page.

### Known gaps

- Store-hours paths are not registered in ApiEndpoints.

- The datasource throws if Dio is null while MOCK is off (fragile wiring).

# Closing note

This reference documents the app as built. The recurring theme across modules is that the mobile UI is well ahead of the backend: most modules run on mock data, several bypass REST entirely (notifications, phone/social auth), and a few structural items — real image upload, a vendorId on listings, a working payment path, and push notifications — cut across multiple modules and are tracked as launch priorities in the separate development roadmap. Use this document alongside the machine-readable API contracts in lib/docs/ when briefing the backend team.