xStore

Phase 2 Roadmap

Business capabilities that don't exist anywhere in the app today, and how they'd work

A companion to the xStore Business & Module Process Reference (Phase 1)

Prepared for the Development, Marketing, and Customer Service teams, and for xStore stakeholders

Grounded in a full search of the current xStore Flutter codebase as of 10 August 2026

# Contents

As in the Phase 1 document, headings use Word/Google-Docs heading styles throughout for live navigation. The list below is a map of what's inside.

How This Document Relates to Phase 1

Suggested Build Sequence

Part 1: Buyer ↔ Vendor Chat

Part 2: Customer Support & Ticketing

Part 3: Return & Refund Requests

Part 4: Vendor Analytics & Insights

Part 5: Loyalty, Referral & Rewards

Part 6: Admin-Configurable Marketing & Merchandising

Closing Note

# How This Document Relates to Phase 1

The xStore Business & Module Process Reference (Phase 1) documents the 15 modules that exist in the app today — what's built, what's mocked, and what's genuinely broken. While preparing it, a follow-up question came up: not “what's incomplete in what exists,” but “what capability is missing entirely — nowhere in the app, not even as a stub?”

This document answers that question. Each of the six capabilities below was confirmed absent by searching the full codebase (lib/features/* and lib/shared/*) for any trace of it — not assumed from a feature list. Two are already visibly promised to users: the product page's ‘Chat with seller’ button is wired to a literal ‘coming soon’ message, and Profile's ‘Help Center’ is a static page with no way to actually contact anyone.

Each Part below covers one capability the same way Phase 1 covers a module: why it matters, what a lean first version should include, a proposed flow diagram, how it would connect to the modules that already exist, and the open business questions that need an answer before engineering can build it — these are deliberately flagged as questions, not decisions, since several of them (how a refund actually pays a buyer back, whether a referral discount comes out of xStore's commission or the vendor's price) are calls only the business can make.

# Suggested Build Sequence

Most of these capabilities are sub-flows of a real order (a return, a support ticket about an order, a referral reward triggered by a first order) or depend on real push notifications to be genuinely useful — both are Phase 1 Critical gaps (no live Orders backend, no push infrastructure). The order below sequences around those dependencies rather than by raw business value alone, so it doubles as a reason not to start several of these before Phase 1's Critical items close.

| # | Capability | Why this order |
| --- | --- | --- |
| 1 | Admin-Configurable Marketing & Merchandising | No Phase-1 dependency — mobile side is already ready. The single fastest win on this list. |
| 2 | Vendor Analytics & Insights | Only needs the Orders backend; reuses data the app already tracks (no new data model). |
| 3 | Return & Refund Requests | Needs the Orders backend; reuses the existing courier network and the commission-void logic already built. |
| 4 | Customer Support & Ticketing | Needs Orders (for ticket context) and ideally Notifications for timely replies; becomes urgent once real cash-on-delivery volume exists. |
| 5 | Buyer ↔ Vendor Chat | Needs Notifications to be genuinely useful — build after push exists, or buyers won't know they got a reply. |
| 6 | Loyalty, Referral & Rewards | A multiplier on a working funnel, not a fix for one — sequence last, after Orders/Notifications/Support are solid. |

PART 1

# Buyer ↔ Vendor Chat

Priority:    High

How we know it's missing:  The “Chat with seller” button on the product page already exists in the UI and is wired to a literal ‘coming soon’ message (l10n key chatSellerSoon in product_detail_screen.dart) — buyers already see the affordance and expect it to work.

## Why It Matters

Pre-purchase questions (“is this still available in blue?”, “can you deliver to 6th of October?”) currently have nowhere to go inside the app, so they either don't get asked — costing a sale — or they leak out to WhatsApp/phone, which is invisible to xStore and unsupported by any other module here. A working chat also reduces Customer Service load by letting vendors self-serve routine questions.

## Proposed Scope for Phase 2

One conversation thread per buyer–vendor pair, optionally anchored to a specific product or order. Text only for v1 — no voice/video, no attachments beyond a single image. A vendor-side “Messages” inbox mirroring the existing Notifications inbox pattern. Buyers can start a thread from the product page (the existing button); vendors reply from their inbox or an order detail screen.

## Proposed Flow

## Connects With

| Module | Relationship | Direction |
| --- | --- | --- |
| Product Catalog & Detail | Entry point — the existing 'Chat with seller' button. | launches from |
| Orders & Fulfillment Status | A thread can be anchored to a specific order for support context. | reads context from |
| Notifications | New-message alerts need real push to be useful — depends on that gap closing first. | depends on |
| Profile & Vendor Store Page | Vendor identity (name, avatar, store) shown in the thread header. | reads |

Depends on Phase 1:  Notifications (real push) — usable without it, but far less valuable; buyers won't know they got a reply unless they reopen the thread.

## Open Questions for the Business

- Does a vendor with multiple staff need a shared inbox, or is it one login = one inbox for the pilot?

- Abuse handling: report/block a user, and who moderates it?

PART 2

# Customer Support & Ticketing

Priority:    High

How we know it's missing:  Profile's ‘Help Center’ menu entry (profile_menu_blocks.dart) opens HelpCenterInfoScreen — a static info page with a message and two shortcut buttons (View Orders, Notifications). There is no ticket, no contact form, and no support inbox anywhere in the codebase.

## Why It Matters

As soon as real orders and real cash-on-delivery are live, real problems follow: a courier who never showed up, a vendor who sent the wrong item, a payment dispute over how much cash was collected. Today none of that has a tracked, accountable path inside the app — it becomes an unstructured phone call or WhatsApp message with no record, no SLA, and no way for Customer Service to see what's outstanding.

## Proposed Scope for Phase 2

A buyer or vendor opens 'Contact Support' from the Help Center, picks a category (order issue, payment/cash issue, account issue, other), optionally attaches an order and a photo, and submits. The ticket appears in a queue on the Admin Dashboard for triage and reply. The submitter is notified when it's answered or resolved. No live chat for v1 — async ticket replies are enough to start.

## Proposed Flow

## Connects With

| Module | Relationship | Direction |
| --- | --- | --- |
| Orders & Fulfillment Status | A ticket can be filed against a specific order for context. | reads context from |
| Notifications | Reply alerts depend on real push to reach the user promptly. | depends on |
| Delivery (Courier Operations / Package Sending) | Courier no-shows and delivery disputes are a likely top ticket category. | reads context from |

Depends on Phase 1:  Orders backend going live (so a ticket can reference a real order) and Notifications (so replies reach the user).

## Open Questions for the Business

- Who staffs the ticket queue at launch — is this the same person doing courier admin?

- Should urgent categories (e.g. 'courier never arrived, buyer holding cash') page someone in real time, or is next-business-day response acceptable at pilot scale?

PART 3

# Return & Refund Requests

Priority:    High

How we know it's missing:  OrderStatus.refunded exists as an enum value and CommissionStatus.voided already accounts for it (see Part 10 of the Phase 1 document), but there is no buyer-facing flow anywhere in the codebase that lets a buyer request a return — nothing greps for a return-request screen, use case, or route.

## Why It Matters

In a cash-on-delivery marketplace, buyers pay before they can fully inspect what they received — wrong item, damaged item, or not-as-described is a real and expected occurrence, not an edge case. Without a formal request path, every one of those becomes an ad-hoc negotiation between buyer and vendor (or a Customer Service escalation) with no record and no consistent policy. This is also a trust signal: buyers are measurably more willing to purchase from a marketplace that visibly has a return path, even if they never use it.

## Proposed Scope for Phase 2

From a delivered order, the buyer selects 'Request Return / Refund', picks a reason (wrong item, damaged, not as described, other), and optionally attaches photos. The vendor (or admin, for xStore-delivered orders) approves or rejects it. If approved, the existing courier network (Part 11 of the Phase 1 document) is reused to collect the item back from the buyer. The commission fee on that order voids, consistent with the already-built commissionStatusForOrder logic.

## Proposed Flow

## Connects With

| Module | Relationship | Direction |
| --- | --- | --- |
| Orders & Fulfillment Status | A return request is a new sub-flow off a delivered order. | extends |
| Commission & Vendor Wallet | A voided order already has a defined commission outcome — no new logic needed there. | reuses |
| Delivery (Courier Operations) | The same courier network can run the reverse pickup leg. | reuses |
| Customer Support & Ticketing | Disputed or rejected returns are a natural escalation path. | escalates to |

Depends on Phase 1:  Orders backend going live — this is a sub-flow of a real order, so it cannot be built ahead of real order data.

## Open Questions for the Business

- Since the app never holds money, how does a 'refund' actually pay the buyer back — cash handed over at pickup, or store credit toward a future order? This is a business decision, not a technical one, and it changes the flow.

- Who eats the cost of a return the vendor disputes (buyer says damaged, vendor says it left the warehouse fine)?

PART 4

# Vendor Analytics & Insights

Priority:    Medium

How we know it's missing:  Listing already tracks per-product viewCount/saveCount/inquiryCount and Orders already has an OrderStatsEntity for a vendor dashboard counter banner — but nothing in the codebase turns that into a trend, a comparison, or a real insights screen; a full search for any vendor analytics/insights screen returns nothing.

## Why It Matters

Vendors who can't see whether their store is actually working — which products sell, which don't, whether this week beat last week — have no basis to decide what to invest more effort into, and are more likely to disengage from the platform. This is a retention lever for the supply side of the marketplace, not a buyer-facing feature.

## Proposed Scope for Phase 2

A vendor-only 'Insights' screen: sales over time (a simple line/bar chart), top and bottom performing listings, and a per-listing funnel from the numbers Listing already tracks (views → saves → inquiries → orders). Built entirely from data the app already models — this is a new read-only screen and a couple of aggregation endpoints, not a new data model.

## Proposed Flow

## Connects With

| Module | Relationship | Direction |
| --- | --- | --- |
| Listing (Vendor Product Management) | Source of view/save/inquiry counts per listing. | reads |
| Orders & Fulfillment Status | Source of sales and delivered/cancelled data. | reads |
| Commission & Vendor Wallet | Earnings trend is a natural companion view alongside sales. | reads |

Depends on Phase 1:  Orders backend going live — without real order data, any trend chart is just visualizing mock numbers.

## Open Questions for the Business

- Is this a phase-2a (basic charts) / phase-2b (benchmarking against category averages) split, or built in one pass?

PART 5

# Loyalty, Referral & Rewards

Priority:    Low–Medium

How we know it's missing:  No loyalty, referral, or points/rewards code exists anywhere in the app. The existing coupon system (Cart's 'Apply coupon' — see Part 8 of the Phase 1 document) is unrelated infrastructure that a referral program could reuse for the reward itself.

## Why It Matters

A referral program is one of the cheapest acquisition channels available once there's a base of happy buyers to refer from — but it is a multiplier on an existing engine, not a fix for a broken one. Building this before Orders, Notifications, and the other Phase 2 items above are solid would be optimizing a funnel that doesn't reliably convert yet.

## Proposed Scope for Phase 2

v1: a referral code shown at signup; when a new user registers with it, both the referrer and the new buyer get a discount coupon on their next order, using the coupon system that already exists in Cart. No points balance or tiered loyalty program for v1 — that's a natural v2 once the referral mechanic is proven.

## Proposed Flow

## Connects With

| Module | Relationship | Direction |
| --- | --- | --- |
| Authentication & Identity | Referral code capture happens at registration. | extends |
| Cart & Checkout | Rewards are delivered as coupons through the system already built there. | reuses |
| Orders & Fulfillment Status | The first-order completion is what triggers the reward. | reads |

Depends on Phase 1:  Orders backend going live — the trigger is a real completed order.

## Open Questions for the Business

- Flat discount amount, or a percentage — and does it come out of xStore's commission or the vendor's price?

- Fraud guardrails: does self-referral (same person, two accounts) need to be blocked at launch?

PART 6

# Admin-Configurable Marketing & Merchandising

Priority:    High

How we know it's missing:  Home's banners, hot deals, and category shortcuts are fixed at build time (see Part 3 of the Phase 1 document); there is no screen anywhere — mobile or admin — that lets anyone change what's featured without shipping a new app release.

## Why It Matters

Home is xStore's most valuable in-app marketing real estate, and today Marketing cannot run a seasonal push, feature a new vendor, or promote a slow-moving category without engineering shipping a release for it. This is the single highest-leverage item on this list for the Marketing team specifically, and the mobile side is already mostly ready to receive it — Home already calls a real endpoint when one exists (see Part 3).

## Proposed Scope for Phase 2

An Admin Dashboard screen to create and schedule banners (image, link target, start/end date) and to flag specific listings as 'featured' or 'hot deal' for a time window. Home already has the client-side plumbing to call a real endpoint for this — this is primarily a backend + admin-dashboard build, not a mobile-app build.

## Proposed Flow

## Connects With

| Module | Relationship | Direction |
| --- | --- | --- |
| Home (Merchandising Feed) | Home already calls a real endpoint for this when one exists — minimal mobile-side work. | feeds |
| Listing (Vendor Product Management) | Source of which products can be flagged as featured/hot deal. | reads |

Depends on Phase 1:  None — this is one of the few Phase 2 items that does not depend on the Orders backend or push notifications, and could be built first.

## Open Questions for the Business

- Does featuring a listing cost the vendor anything (paid placement), or is it purely admin-curated at this stage?

# Closing Note

None of these six capabilities exist today, even partially — that's what separates this document from the Risk Register in Phase 1, which covers things that are built but broken or incomplete. Treat this as a proposal to react to, not a committed plan: priorities, scope, and the open business questions above all need real sign-off before any of this becomes a sprint.

This document should be read alongside the Phase 1 Business & Module Process Reference, which it assumes as context throughout — module names and Part references above point back to it.